Disease Prediction System

Week 1: Project Planning and Dataset Scoping

Virtual Data Science Apprentice – Python Specialist Intern

NSDC YuvaIntern Program

Submission Date: Week 1

# 1. Introduction

This document presents the project proposal for the “Disease Prediction System”, a data science initiative undertaken as part of the Week 1 deliverable for the Virtual Data Science Apprentice – Python Specialist Internship. The project aims to build a machine-learning-based system capable of predicting the likelihood of a disease (e.g., diabetes, heart disease, or a similar chronic condition) in a patient based on clinical and demographic parameters. This proposal defines the objectives, scope, candidate datasets, methodology, and workflow that will guide the subsequent three weeks of work.

# 2. Project Objectives and Goals

The primary objective of this project is to design and plan a robust, reproducible pipeline that takes raw patient health data and produces a reliable disease-risk prediction. Specific goals include:

- Identify a publicly available, well-documented healthcare dataset suitable for supervised classification.

- Define a clear problem statement: predicting the presence or absence (or risk level) of a target disease from patient attributes.

- Establish a structured, end-to-end analytical workflow covering data acquisition, cleaning, exploratory analysis, modelling, and reporting.

- Select appropriate Python tools and libraries for each stage of the pipeline.

- Define success criteria and validation checkpoints to measure the quality of the final model.

- Ensure the approach is ethical, transparent, and mindful of the limitations of using health data for prediction.

# 3. Scope of the Analysis

The scope of this project is limited to a supervised binary/multi-class classification problem using structured (tabular) clinical data. The project will not involve image-based diagnosis (e.g., X-rays or MRI scans), real-time patient monitoring, or deployment to a live clinical environment. The output of this project is an analytical plan and, in later weeks, a trained and evaluated model artifact together with supporting documentation — it is an academic/portfolio exercise and is not intended for actual medical use.

# 4. Anticipated Challenges

| Challenge | Description | Mitigation Strategy |
| --- | --- | --- |
| Class imbalance | Disease-positive cases are often under-represented, which can bias the model toward the majority class. | Use stratified sampling, resampling (SMOTE), and class-weighted loss functions. |
| Missing / inconsistent data | Clinical datasets frequently contain missing lab values or inconsistent units. | Apply systematic imputation strategies; documented in Week 2 task. |
| Feature interpretability | Stakeholders need to trust and understand model predictions. | Prefer interpretable models initially; use SHAP/feature-importance for complex models. |
| Overfitting on a small dataset | Public health datasets can be modest in size (a few hundred to a few thousand rows). | Use cross-validation, regularisation, and hold-out test sets. |
| Data privacy and ethics | Health data is sensitive even when anonymised. | Use only de-identified public datasets and avoid re-identification attempts. |

# 5. Candidate Public Datasets

Several publicly available datasets were evaluated for suitability. The comparison below informed the final dataset selection.

| Dataset | Size | Rationale |
| --- | --- | --- |
| UCI Heart Disease Dataset (Cleveland) | ~303 rows, 14 features | Well-studied benchmark dataset; clean structure; ideal for binary classification (presence/absence of heart disease). |
| Pima Indians Diabetes Dataset (UCI / Kaggle) | 768 rows, 8 features | Widely used for diabetes-risk prediction; realistic missing-value patterns (encoded as zeros) that provide good cleaning practice. |
| Kaggle Disease Symptom Prediction Dataset | ~4,900 rows, multi-class | Symptom-to-disease mapping across 40+ diseases; useful for multi-class classification experiments. |
| CDC Behavioral Risk Factor Surveillance System (BRFSS) | 400,000+ rows | Very large, real-world survey data; higher complexity in cleaning but offers strong generalisability. |

Selected Dataset: The Pima Indians Diabetes Dataset has been selected as the primary dataset for this project. It offers a manageable size for a 4-week internship timeline, a well-defined binary target variable (diabetic / non-diabetic), realistic data-quality issues (disguised missing values, mild class imbalance) that provide meaningful practice for the cleaning and EDA stages, and wide community documentation for benchmarking results. The UCI Heart Disease dataset will be used as a secondary/backup dataset if additional validation of the pipeline design is required.

# 6. High-Level Analytical Workflow

The project will follow the standard data science lifecycle, adapted for a disease-prediction use case:

[ Data Acquisition ]

↓

[ Data Cleaning & Preprocessing ]

↓

[ Exploratory Data Analysis (EDA) ]

↓

[ Feature Engineering ]

↓

[ Model Selection & Training ]

↓

[ Model Evaluation ]

↓

[ Reporting & Documentation ]

## 6.1 Stage Descriptions

| Stage | Description |
| --- | --- |
| Data Acquisition | Download the dataset from the UCI Machine Learning Repository / Kaggle; verify integrity and licensing. |
| Data Cleaning | Handle missing values, duplicate records, and implausible values (e.g., zero blood pressure); detailed in the Week 2 deliverable. |
| EDA | Visualise distributions, correlations, and class balance to surface patterns; detailed in the Week 3 deliverable. |
| Feature Engineering | Create derived features (e.g., BMI categories, age bins) and scale/normalise numeric fields. |
| Modelling | Train and compare candidate algorithms such as Logistic Regression, Decision Trees, Random Forest, and SVM; detailed in the Week 4 deliverable. |
| Evaluation | Assess models using accuracy, precision, recall, F1-score, and ROC-AUC on a held-out test set. |
| Reporting | Summarise findings, visualisations, and model performance in a final report / notebook. |

# 7. Methodology and Tools

## 7.1 Python Libraries

- pandas & numpy – data loading, manipulation, and numerical computation

- matplotlib & seaborn – static data visualisation

- scikit-learn – preprocessing, model training, and evaluation metrics

- imbalanced-learn – handling class imbalance (e.g., SMOTE)

- Jupyter Notebook – interactive development and documentation

- joblib – model persistence

## 7.2 Methodological Approach

A CRISP-DM inspired (Cross-Industry Standard Process for Data Mining) approach will be used, ensuring that each stage — from business/problem understanding through to deployment-readiness — is documented and validated before proceeding to the next. Model development will follow an iterative approach: begin with a simple, interpretable baseline model, then progressively evaluate more complex algorithms while tracking performance improvements against the baseline.

# 8. Validation Checkpoints

| Checkpoint | Timing | Success Criteria |
| --- | --- | --- |
| Checkpoint 1 | End of Week 1 | Finalised proposal, dataset selected and downloaded. |
| Checkpoint 2 | End of Week 2 | Cleaned dataset with documented transformation log; no missing/invalid values remain. |
| Checkpoint 3 | End of Week 3 | Completed EDA report with visualisations and key insights documented. |
| Checkpoint 4 | End of Week 4 | Trained and evaluated models with a final comparison table and recommendation. |

# 9. Conclusion

This proposal establishes a clear, structured foundation for the Disease Prediction System project. By selecting a well-understood public dataset, defining measurable objectives, and laying out a stage-by-stage workflow with appropriate tools and checkpoints, the project is positioned to progress smoothly through data cleaning, exploratory analysis, and model development in the subsequent weeks of the internship.